MOE Conditions of Contract for BoT Project Management Services (under $50K): Guidance Note

(Contract 5)

This contract template has been developed by the Ministry of Education (the Ministry) for the engagement of Project Managers in Board of Trustees (Board) engaged property projects.

These contract templates will help the Ministry and Boards choose the correct contract with the right terms and conditions for each engagement, remove inconsistencies, and give certainty to contractors and consultants providing services to the Ministry and Boards. These contract templates are alternatives to the Government Model Contracts, which are not designed to be used for construction projects.

This contract is designed so that the main body contains all the terms and conditions of the contract, and all the specific contract details are contained in the schedules. You must not change the terms and conditions of the contract If you have any questions please contact your Property Advisor or email Property Help at Property.Help@education.govt.nz.

When to use this contract

:

| Type of work: | Project Management |
| --- | --- |
| Value: | Under $50,000 excluding GST |
| Suitable for: | For the engagement of a Project Manager for planning and delivery of specific Projects, or ongoing services over a certain period of time |

Getting started

Because you are acting on behalf of the community, using public money, you need to use processes that can be verified by your auditor and the Ministry. Even when you know and trust the person who will be doing the work, there are certain basics that you need to remember when dealing with a building contract for your school.

Legal Authority

- The only “person” with the legal authority to enter into a contract on behalf of the school is the Board, or someone the Board has formally appointed at a Board meeting to act on their behalf.

- The person or people authorised to deal with the building project on the Board’s behalf should be recorded in the Board minutes for the meeting the Board made the decision at.

- It is important to have details of the services agreed and the contract signed, before the Project starts.

Executing the Contract

- Check that you have the latest version of the contract available from the Property Toolbox. The Project Manager should sign the Contract before the Board’s authorised signatory(ies) signs, so you can check that no alterations have been made by the Project Manager before the Board signs it.

- The Project Manager should initial every page of the contract, to confirm they have read and agreed to what is on the page. This can be important if disagreements arise later.

- Before any payments are made, check that the Project Manager has signed the Contract and you have confirmed that:

o	they have done all work you are paying for,

o	the work has been done to the standard required.

Conflict of Interest

The Project Manager is required to disclose any likely conflict of interest in writing to the Board before signing the Contract. A conflict of interest includes any family or business relationship between:

- the Project Manager, including the Project Manager’s directors and senior managers, and

- any member of the Board or any staff at the school.

In the Contract itself, the Project Manager is also required to declare:

- that they are not aware of any further conflict of interest that has not already been disclosed in writing to the Board.

- any conflict that arises after signing the Contract.

- any claims by the Ministry or any school Board against the Contractor (including a majority shareholder or director) in relation to construction work or work of a similar nature.

Making Variations to the Contract

If the proposed Variation is less than 10% of the Project budget and will be paid for by funds held by the school for contingency purposes (i.e. outside the Contract Price), the Board can approve the Variation. If the Variation is outside these guidelines, then the Variation requires pre-approval from the Ministry and you will need to contact your Property Advisor. We recommend contacting your Property Advisor for guidance if you are in doubt.

Completing the Contract Details

It is important that you read over the whole contract to ensure you understand what you are committing the school to, and what you are entitled to expect from your Project Manager.

You should keep a record of this Contract stored for reference during the time that the Project Manager delivers the project, and for at least six years afterwards in case any defects in the project work delivered by the Project Manager are discovered. As there is a high probability that key people in the school will change over that time, it is important to make sure that all property documentation is kept together, and that the Board and Principal have clear records of where they are stored and how to access them. This should include any passwords or other security measures.

Who are the Parties?

| Client | The Board of Trustees is the legal body that has the authority to enter into contracts on behalf of the school. Insert the school’s name next to “Board of Trustees”: |
| --- | --- |
| Consultant | This is the Project Manager. It is important to use the full legal name of the Project Manager. Is it a company, individual, or a company trading under a different name? Insert the Project Manager’s name in the spaces provided: |